**PRODUCT BACKLOG**

|  |  |  |  |
| --- | --- | --- | --- |
| **Feature ID** | **Userstory** | **Priority** | **Estimation** |
| 1 | As a user, I want to register and login to the system | Low | 30 hours |
| 2 | As an admin, I want to manage all the general election activities | High | 90 hours |
| 3 | As a candidate, I want to do all candidate activities | High | 60 hours |
| 4 | As an admin, I want to manage voting process  As a voter, I want to do all voter activities | High | 60 hours |
| 5 | As an admin, I can generate, view and publish election results | High | 90 hours |
| 6 | As a user, I can register complaints and As an admin, I can check complaints | Medium | 30 hours |

**DETAILED PRODUCT BACKLOG**

|  |  |  |  |
| --- | --- | --- | --- |
| **Feature ID** | **Userstory** | **Priority** | **Estimation** |
| 1 | As a user, I want to register and login to the system. | Low | 30 hours |
| 2.1 | As an admin, I want to manage states, constituencies, booths, officers and parties | High | 30 hours |
| 2.2 | As an admin, I want to manage voters, election dates, finalize candidate list | High | 30 hours |
| 2.3 | As an admin, I want to assign booths and officers, view all booths | High | 30 hours |
| 3.1 | As a candidate, I want to submit/withdraw nominations | High | 30 hours |
| 3.2 | As a candidate, I want to submit promissory notes and view results | High | 30 hours |
| 4.1 | As an admin, I want to manage voting process(enable, disable, close voting process) | High | 30 hours |
| 4.2 | As a voter, I want to do all the voter activities | High | 30 hours |
| 5.1 | As an admin, I want to generate, view and publish election results | High | 60 hours |
| 5.2 | As an admin, I want to manage change in constituencies and bio and update them | Medium | 30 hours |
| 6.1 | As a user, I want to register complaints  As an admin, I want to view and reply to the complaints | Low | 30 hours |