**SPRINT PLANNER**

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Feature ID** | **Sprint** | **Start Date** | **End Date** | **Estimation Hours** | **Sprint Goal** | **Acceptance Criteria** |
| 1 | 1 | 01/02/19 | 06/02/19 | 30 hours | Create login and registration for users | Given I am a new user, I want to register to the system when, I fill the registration details and login using username and password when admin approved my registration and clicks on sign in button. Then, the system signs me in |
| 2 | 1 | 08/02/19 | 13/02/19 | 30 hours | Manage some admin activities | Given, I am an administrator, I can manage states, constituencies, booths, officers and political parties when, I login to the system, then the overall controlling of election takes place |
|  | 2 | 15/02/19 | 27/02/19 | 60 hours | Other administrative activities | Given I am an administrator, I can manage voters, election dates and finalize candidate list, assign booths and officers and view all booths when I login to the system |
| 3 | 3 | 01/03/19 | 06/03/19 | 30 hours | Candidate Activities | Given I am a candidate, when I login to the system, then, I want to submit and withdraw nominations then, I complete some candidate activities |
|  | 3 | 08/03/19 | 13/03/19 | 30 | Remaining candidate activities | Given, I am a candidate, when I login to the system, I want to submit promissory notes and view election results when, I login to the system. Then, I complete all the candidate activities |
| 4 | 4 | 15/03/19 | 20/03/19 | 30 | Admin and voter activities | Given, I am an administrator, I want to manage ie, enable, disable, close voting process when I login to the system then, the voting process is controlled |
|  | 4 | 22/03/19 | 27/03/19 | 30 | Remaining voter activities | Given, I am a voter, I can do all the voter activities, when I login to the system then, the voter activities completes |
| 5 | 5 | 29/03/19 | 10/04/19 | 60 | Generate, publish election results | Given, I am an admin, when the election process is over, then, I can generate, view and publish election results |
|  | 6 | 12/04/19 | 15/04/19 | 30 | Manage complaints | Given, I am an admin, when I login to the system, I can manage changes in constituency and bio of candidates and voters and update them in their profile |
| 6 | 6 | 16/04/19 | 19/04/19 | 30 | Register complaints and admin can view them | Given, I am a user, I want to register complaints when, I login to the system then, admin can view them and reply to it. |